Case Study SUmmary: Strangler Pattern at Blackboard Learn

Name: Christopher Reaney

June 20, 2025

Bellevue university

CSD-380

In The DevOps Handbook (2016), we learn via the provided case study Strangler Pattern at Blackboard Learn how Blackboard Inc. was able to overcome serious challenges with its aging and overly complex Learn software. By 2011, the product was running on a legacy codebase dating back to 1997, which included outdated pieces like embedded Perl scripts. As the software grew larger, the development process became slower and more prone to errors. Builds and testing could take over a full day to deliver results, and developers were pushing fewer code commits despite adding more lines of code. These were interpreted as clear signs that productivity was stalling (Kim et al., 2016).

Recognizing the need for change, Chief Architect David Ashman led a major rearchitecture effort in 2012. The team applied the “Strangler” pattern to gradually replace old system parts with a new modular framework called Building Blocks. These modules allowed developers to write code independently, using fixed APIs that connected them to the main system. This brought about a big shift in how developers worked: “every developer given a choice would work in the Building Block codebase, where they could work with more autonomy and freedom and safety” (Kim et al., 2016, p. 262-263).

This change had a major impact. Developers became more productive, and code quality improved as they received faster feedback and experienced fewer system-wide issues. Ashman noted that “mistakes resulted in small, local failures instead of major catastrophes that impacted the global system” (Kim et al., 2016, p. 263).

The key takeaway from Blackboard’s story is that breaking down a legacy system into smaller, more manageable parts helps teams move faster and work more confidently. By shifting to a modular architecture and applying DevOps principles, Blackboard made its product easier to update, safer to manage, and more enjoyable for developers to work on.

References

Kim, G., Humble, J., Debois, P., & Willis, J. (2016). The DevOps handbook: How to create

world-class agility, reliability, and security in technology organizations. IT

Revolution.